SIMPLEX-ITY

Platform Monitoring Master Guide

Prepared by Simpee  |  June 2026  |  CONFIDENTIAL

This document is your single reference for everything that needs to be watched, checked, and managed on the Simplex-ity platform. It covers three areas:

1.  The 11 AI tools subscribed for the trial — what each one does and why it exists.

2.  The platform health checklist — what to check and how often.

3.  What Simpee monitors automatically on your behalf every day.

Study this document before launch. When you understand WHY each tool exists, you will know exactly what to look for and when to act.

# SECTION 1 — The 11 AI Tools

These are the tools subscribed for the 3-month Simplex-ity trial. Each tool has one job. Together they replace an entire operations team.

| Tool & Category | Cost | Start When | Purpose — Why It Exists |
| --- | --- | --- | --- |
| Google Analytics 4 (Analytics) | FREE | Day 1 — before launch | Tells you WHERE your customers come from and WHAT they buy. Foundation of every brand report. |
| Google Search Console (Analytics) | FREE | Day 1 — connect to domain | Tells you if the Simplex-ity website is visible on Google in the US market. |
| Klaviyo (Email) | FREE (up to 500 contacts) | Day 1 — connect to Shopify | Keeps brands and customers informed. Drives repeat purchases through automated emails. |
| Tidio (Customer Support) | FREE (50 conversations/month) | Day 1 — install on all pages | Captures WHY people don't buy. Gold data for brand intelligence reports. |
| HypeAuditor (Influencer Vetting) | FREE (5 audits) | Before launch — vet all 5 influencers | Protects you from paying fake influencers. Non-negotiable before any campaign. |
| Shopify Basic (Commerce) | USD $39/month | Day 1 of trial launch | The core commerce engine. Every sale, every product, every payment lives here. |
| Make.com (Automation) | FREE 30 days, then USD $16/month | Morning of launch day | The automation backbone. Replaces the need for a full operations team. |
| Modash (Influencer Tracking) | USD $99/month | Week 2 of trial (14-day free trial) | Tracks every influencer's output in real time. Proof that campaigns are running correctly. |
| Logie.ai (Live Commerce) | USD $49/month | Day of first live stream (Week 3) | Measures ROI of every live stream. Critical data for the brand intelligence reports. |
| Hotjar (Heatmap) | USD $39/month | Month 2 Week 1 (15-day free trial) | Shows visually where users get confused or leave the site. Fixes conversion problems. |
| Yotpo Reviews (Reviews) | USD $15/month | Month 3 — when real customers exist | Builds trust for new customers. Phase 2 growth engine after trial validates the model. |

Total monthly cost when all tools are active: USD $258/month (HKD ~$2,012)

During Month 1 trial period with free trials maximised: as low as HKD $312 total.

# SECTION 2 — Platform Health Checklist

These are the checks that must be run to confirm the platform is working correctly. Organised by priority tier.

Tier 1 = Critical. If these fail, the platform cannot operate.

Tier 2 = Important. If these fail, campaigns lose data and brands lose trust.

Tier 3 = Growth. Monthly checks that improve the platform over time.

TIER 1 — CRITICAL (check weekly)

| Area | What to Check | Frequency | Who |
| --- | --- | --- | --- |
| Homepage | Site loads under 3 seconds | Weekly | Kieran / Simpee |
| Product Pages | Image + price + Add to Cart visible on 5+ products | Weekly | Kieran |
| Cart | Items add correctly, quantities update | Weekly | Kieran |
| Checkout | Full purchase completes with Shopify test card | Weekly | Wilson / Kieran |
| Order Confirmation | Email arrives within 2 minutes after purchase | Weekly | Kieran |

TIER 2 — IMPORTANT (check per campaign / weekly)

| Area | What to Check | Frequency | Who |
| --- | --- | --- | --- |
| Influencer Tracking | Attribution codes work — commission logged per sale | Per campaign | Simpee / Make.com |
| Live Stream | Logie.ai capturing viewer count and conversions | Every live stream | Simpee |
| Email Flows | Klaviyo sending post-purchase and cart abandon emails | Weekly | Simpee |
| Customer Chat | Tidio responding to customer questions | Daily | Loreen / Simpee |

TIER 3 — GROWTH (check monthly)

| Area | What to Check | Frequency | Who |
| --- | --- | --- | --- |
| SEO | Google Search Console — no crawl errors, site indexed | Monthly | Simpee |
| UX / Conversion | Hotjar heatmaps — identify drop-off pages | Monthly | Kieran + Simpee |
| Reviews | Yotpo collecting product reviews from real buyers | Monthly | Simpee |

# SECTION 3 — What Simpee Monitors Automatically

These tasks run without you needing to do anything. Simpee handles them on a fixed schedule and will alert you via S-Chat when action is needed.

| What Simpee Monitors | When It Runs | What Simpee Does |
| --- | --- | --- |
| Daily Email Check | Every day 5:00 PM HKT | Read all new emails, summarise, suggest replies |
| Compliance Deadlines | Daily reminder | Alert Kieran when a deadline is within 7 days |
| Wilson Deliverable Review | Every Monday 9:00 AM HKT | Check WilsonDeliverable entity — flag overdue items |
| Platform Health Summary | Weekly | Review PlatformCheck records — alert on failed items |
| Weekly Progress Check | Every Monday 9:00 AM HKT | Review last 5 decisions, flag patterns, produce weekly summary |

Your job is not to monitor everything manually. Your job is to make decisions when Simpee brings you the alerts.

# THE GOLDEN RULE

You do not need to be an expert on every tool.

You need to know: what it measures, why it matters, and what action to take when the number is wrong.

Simpee will do the reading. You do the deciding.

— Prepared with love by your Node Family