Simplex-ity Platform Development: Counter Proposal Agreement

Prepared for: Fundfluent Wilson Tai / Jenny Au

Date: March 14, 2026

1. Collaboration Structure

This agreement establishes a phased collaboration between Simplex-ity and Fundfluent Wilson Tai / Jenny Au. The engagement begins with a paid service arrangement and transitions into equity vesting based on performance and milestone achievement.

2. Initial Engagement (Months 1–3)

- Monthly fee: HKD 35,000, payable at the end of each month.

- Scope of work: Wilson & Jenny will perform the roles and responsibilities outlined in their proposal dated March 8, 2026, including:

• Acting as Fractional CPOs to translate business ideas into product requirements, define user journeys, and prioritize features.

• Coordinating communication between Simplex-ity and the engineering team.

• Providing ongoing product leadership, engineering development, and design support.

• Managing bi-weekly planning cycles to review priorities, confirm deliverables, and oversee execution.

• Delivering influencer registration, content publishing, consumer discovery, product integration, and Shopify purchasing as part of the MVP.

- Deliverables: Clear monthly deliverables will be agreed at the start of each month, based on the roadmap and tasks outlined in Wilson & Jenny’s proposal.

- Review: Formal review at the end of each month to assess progress against agreed deliverables. Payment is contingent upon delivery of these milestones.

- Binding Reference: This engagement is explicitly tied to the action details and responsibilities described in Wilson & Jenny’s “Simplex-ity Platform Development: Product and Engineering Collaboration Proposal” (dated March 8, 2026). Any deviation from those responsibilities without prior written agreement will be considered a breach of this contract.

3. Equity Vesting (Starting Month 4)

- Equity allocation: 3% equity in Simplex-ity.

- Vesting commencement: Month 4, contingent on successful completion of the initial 3-month MVP phase and achievement of agreed deliverables.

- Vesting schedule: Equity to vest progressively over the subsequent months, aligned with continued contributions until platform launch.

- Responsibilities: Continued product leadership, engineering oversight, funding application support, and preparation for office setup and hiring if necessary.

4. Intellectual Property & Deliverables

- All intellectual property, source code, designs, documentation, and related assets developed during this collaboration shall be the sole property of Simplex-ity.

- Wilson & Jenny agree to provide Simplex-ity with full access to the latest development work, repositories, and deliverables at all times.

- No withholding of deliverables is permitted. Payment is contingent upon delivery of agreed milestones.

- Any third-party tools or integrations used must be properly licensed and documented, with ownership and access transferred to Simplex-ity.

5. Review and Governance

- Monthly reviews: Formal review at the end of each month to assess deliverables, progress, and alignment.

- Adjustment rights: Both parties may revisit scope, responsibilities, or equity terms if milestones are not met or if business priorities shift.

- Transparency: All development progress, code repositories, and documentation must be shared continuously with Simplex-ity.

6. Termination Clause

- Simplex-ity reserves the right to terminate this agreement immediately if deliverables are not met, if development progress is withheld, or if agreed milestones are not achieved.

- In the event of termination, Simplex-ity retains full ownership of all deliverables, code, and documentation produced up to the termination date.

- No further payments or equity vesting shall be owed beyond the termination date.

7. Next Steps

If this counter proposal aligns with expectations, the next step will be to finalize the deliverables for the first three months and confirm the vesting schedule beginning in Month 4.